## Slide 1
1st CLME+ Steering Committee Meeting & Inception Workshop
26 – 28 January 2016, Cartagena, Colombia
+
Agenda # 8
Revision (updating) of:
Project Logframe, Timeline, Budget & Responsible Parties

## Slide 2
  ROLE OF THE PROJECT STEERING COMMITTEE
Annex 8 – Draft TORs for the Project Steering Committee
Specific functions will include:
Provide overall strategic policy and management direction to the project
Review and approve the Project Work Plan and Budget and any changes thereto, in accordance with GEF, UNDP and UNOPS guidelines
Provide strategic direction on the Work Plan
Assist in identifying and allocating Project support for activities consistent with Project objectives
The PRODOC does not fully specify how all $ resources available for the different activities/outputs will be allocated to Responsible Parties. The PCU and co-executing partners give more content to those areas where the ProDoc falls short on detail/specifications, and present the revision to the PSC for comments & approval

## Slide 3
UNDP POPP on Budget Tolerance
Tolerance is the permissible deviation from a plan (in terms of time and cost) without bringing the deviation to the attention of the next higher authority.
In this process, the Project Steering Committee may agree with the Project Manager on tolerance levels under the overall Annual Work Plan.
If there is a forecast that the tolerance is to be exceeded, the project manager must refer the matter to the project board, and this may result in a revision.
However, within the agreed tolerances, the project manager can operate without intervention from the project board.
For example, if the project board sets a budget tolerance of X% for a plan, the project manager can expend up to X% beyond the approved project budget amount for the year without requiring a revision from the project board.
for consideration by the SCM

## Slide 4
CLME+ BUDGET:
As in the PRODOC
TOTAL GEF CONTRIBUTION: US$ 12.500.000
GEF CAP on management (10%*): US$ 1.136.363
NET GEF GRANT: US$ 11.363.637
*on top of net expenditures

## Slide 5
COMPONENTS OF THE CLME+ PROJECT
ENHANCE THE GOVERNANCE ARRANGEMENTS
BUILD THE CAPACITY TO MAKE EFFECTIVE USE OF THE ENHANCED ARRANGEMENTS
DEMONSTRATE EBM/EAF
(prioritize/select – limited $) building on results from C1&2
FEASIBILITY STUDIES – INVESTMENT NEEDS FOR UPSCALING OF RESULTS
REGION-WIDE
M&E OF SAP IMPLEMENTATION
C1
C2
C3
C4
C5
enable
facilitate
demonstrate
scale-up, replicate
track progress, foster synergies, avoid duplication, review/revise approach
CLME+ PRODOC
BUDGET ALLOCATIONS

## Slide 6
CLME+ PRODOC
BUDGET
ALLOCATIONS
Chart: % of Net Budget Allocated per Component
| COMPONENT 1 | COMPONENT 2 | COMPONENT 3 | COMPONENT 4 | COMPONENT 5
 | 2274506.6128 | 2271142 | 5108693 | 597928 | 1111367
C1: Governance – C2: Capacity B. – C3: Sub-projects – C4: Investm Plans – C5: Partnerships, SAP M&E

## Slide 7
CLME+ PRODOC
BUDGET
ALLOCATIONS
Chart: Budget Allocations: Project Components & Project Management
| COMPONENT 1 | COMPONENT 2 | COMPONENT 3 | COMPONENT 4 | COMPONENT 5 | Project management
 | 2274506.6128 | 2271142 | 5108693 | 597928 | 1111367 | 1136362.9827
C1: Governance – C2: Capacity B. – C3: Sub-projects – C4: Investm Plans – C5: Partnerships, SAP M&E

## Slide 8
UNDP/GEF TOLERANCES
±10%
ON THE CUMMULATIVE BUDGET VALUE FOR EACH PROJECT COMPONENT

## Slide 9
CLME+ REVISED
BUDGET
ALLOCATIONS
as in PRODOC
INCEPTION PHASE REVISION
C1: Governance – C2: Capacity B. – C3: Sub-projects – C4: Investm Plans – C5: Partnerships, SAP M&E
% of net budget
% of net budget

## Slide 10
CLME+ PRODOC
BUDGET ALLOCATIONS

## Slide 11
CLME+ REVISED
BUDGET ALLOCATIONS
as in PRODOC
INCEPTION PHASE REVISION

## Slide 12
CLME+
“ANNUAL” AND TOTAL BUDGET
 | Amount in 1000s of USD and as % of total |  |  |  |  | 
Project YR | YEAR 1 | YEAR 2 | YEAR 3 | YEAR 4 | YEAR 5 | TOTAL
Calendar YR | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | TOTAL
as in PRODOC
Inception phase revision
(adaption from project years to Calendar Years + revised project planning)

## Slide 13
CLME+
“ANNUAL” AND TOTAL BUDGET
 | Amount in 1000s of USD and as % of total |  |  |  |  | 
Source | YEAR 1 | YEAR 2 | YEAR 3 | YEAR 4 | YEAR 5 | TOTAL
GEF | 2,417.1 | 2,653.7 | 2,755.5 | 2,635.1 | 2,038.6 | 12,500.0
 | 19.3% | 21.2% | 22,0% | 21,1% | 16,3% | 100%
Source | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | TOTAL
GEF | 456.0* | 3,779.6 | 3,302.0 | 2,479.2 | 1,988.5 | 494.8 | 12,500.0
 | 3.6% | 30.2% | 26.4% | 19.8% | 15.9% | 4.0% | 100%
*Not yet certified
as in PRODOC
Inception phase revision
(adaption from project years to Calendar Years + revised project planning)

## Slide 14
CLME+
“ANNUAL” AND TOTAL BUDGET
as in PRODOC
Inception phase revision
(adaption from project years to Calendar Years + revised project planning)
19.3% 40.5% 62.5% 83.6% 100%
3.6% 33.9% 60.3% 80.1% 96.0% 100%
YR1 YR2 YR3 YR4 YR5
2015 2016 2017 2018 2019 2020

## Slide 15
OVERVIEW – THEMATIC ALLOCATIONS
PCU staffing
PCU – offices & operations
Project Governance
UNDP/GEF M&E requirements
GEF IW:LEARN / LME:LEARN
Project Co-executing arrangements

## Slide 16
CLME+ PROJECT TIMELINE & PCU STAFFING
as per the ProDoc:
Regional Project Coordinator
Senior Project Officer
Operations & Finances Manager
Operations & Finances Assistant
Communications Specialist
Environmental Mapping &
Reporting Analyst
(“CMA2 Liaison Person”)

## Slide 17
Acronym | Title | Level | Status | # months
RPC | Regional Project Coordinator | P5 | On board | 60
2. SPO | Senior Project Officer | IICA2 | On board | 59
3. OFM | Operations & Finances Manager | IICA1 | On board | 56
4. OFA | Operations & Finances Assistant | LICA5 | On board | 57
5. EMRA | Environmental Mapping & Reporting Analyst | IICA1 | VA closed, selection process | 46
6. CS | Communications Specialist | Sub-contract CRFM | VA to be launched | 46
 | Interns | On a Opportunity/Needs-base |  | 
PCU STAFFING

## Slide 18
COSTS PCU STAFFING
REVISED PCU STAFFING BUDGET ALLOCATIONS FOR PSC APPROVAL |  |  |  |  |  |  |  | 
Source & Budget lines |  | 2015 | 2016 | 2017 | 2018 | 2019 | 2020 | TOTAL
GEF | 71200 & 71300* | 207.3 | 452.8 | 490.7 | 514.9 | 584.4 | 316.3 | 2,566.4
FUST | 71200 | 0.0 | 53.0 | 50.5 | 48.0 | 0.0 | 2.5 | 154.0*
GEF | 72100 | 0.0 | 77.0 | 79.4 | 81.7 | 84.2 | 0.0 | 322.3
 | TOTAL | 207.3 | 582.8 | 620.6 | 644.6 | 668.6 | 318.8 | 3,042.7
71200 International Staff
71300 Local Staff
72100 Contractual Services
*FUST = EMRA co-financing contribution
PRODOC Budget Notes:
c1.1-c5.1: includes (i) the share of technical coordination/support activities in the total costs of PCU staff (RPC, SPO, communications specialist); (ii) other international consultants that will support delivery of CLME+ Outputs
c1.2-c5.2: share of technical & operational support activities of PCU staff (OFM, OFA)
Total allocated for staff/consultants in ProDoc | 
Budget lines 71200&71300 | USD 3,574.5
(1000s of US$)
*excl. $ for (re-)recruitment/EOS entitlements

## Slide 19
COSTS PCU STAFFING
71200 International Staff
71300 Local Staff
72100 Contractual Services
FUST = EMRA co-financing contribution
Budget Note c5.2. includes costs for FUST/IOC of UNESCO Caribbean Marine Atlas (CMA2) – UNDP/GEF CLME+ liaison person; role of CMA2/CLME+ liaison person: coordinate the efforts on the development of a CLME+ SAP decision-support/M&E platform (cost sharing: contribution from Flanders Unesco Science Trust Fund (FUST) will finance first 2.5-3 years; CLME+ contribution will cover consultancy fees during remaining part of CLME+ Project
ACKNOWLEDGEMENT
Now called “Environmental Mapping & Reporting Analyst” (EMRA)

## Slide 20
IOCARIBE/IOC of UNESCO: Office Space for the CLME+ PCU
at the IOCARIBE OFFICES:
co-financing contribution: office space + basic services
payment: reinstatement of original office conditions after Project end
USD 6.500
PCU: office space & operations

## Slide 21
PCU: office space & operations
 | ALLOCATED IN PRODOC | PROPOSED REVISION
 | Total | Total
PCU Office space | 180.0 | 66.5*
Furniture & equipment (incl. IT, softw.), Office Supplies, Translation Services | 204 | 199.2**
ALL VALUES GIVEN AS 1000s of USD
**includes GIS software: ± 20
*contingency buffer

## Slide 22
Acronym | Mechanism | Frequency of Meetings
PSC | Project Steering Committee: country reps, co-executing partners, co-financers, observers | 3 full PSC meetings: (1) inception, (2) mid-term, (3) project end Possibility of inter-sessional virtual meetings, as needed
PEG | Project Executive Group: UNDP, UNOPS and major co-executing partners | Annual PEG meeting
RC | Representative’s Committee: PEG members + Chair of IGO’s | As needed*
Consideration for the efficient use of Project resources:
make optimal use of existing regional governance arrangements
(scheduled meetings of relevant RGBs)
for any matters related to technical/political outputs of the project
PROJECT GOVERNANCE

## Slide 23
UNDP/GEF
M&E REQUIREMENTS

## Slide 24
88K
80K
N/A
At least – 77K
ProDoc
Section 6
(Table 20)

## Slide 25
COSTS - PROJECT GOVERNANCE & M&E
71600 = travel / 72100 = contractual services / 73100 = Rental of Office Space & Meeting rooms

## Slide 26
COSTS - PROJECT GOVERNANCE & M&E
ITEM | PRODOC | PROPOSED REVISION | DIFFERENCE
3 Steering Committee Meetings | 666 | 388.1 | -132.5
5 PEG meetings |  | 145.4 | 
Rep Committee meetings | 0 | 0 | 0
MTE & TE | 80 | 80 | 0
MoV, Audits | 60 | 45 | -15
 | 806 | 658.5 | -147.5

## Slide 27
GEF IW:LEARN / LME:LEARN SUPPORT
The Project shall allocate min. 1% of the GEF grant to IW:LEARN and LME:LEARN related activities:
  Biennial GEF International Waters Conference
      2016 and 2018
      RPC + country representatives
  LME:LEARN anual meeting
      annual
  LME LAC COP meetings
      annual?
  Twinning
114K allocated

## Slide 28
ORGANIZATION | TYPE OF AGREEMENT
UNEP CEP | UN2UN
FAO – WECAFC | UN2UN
IOC of UNESCO | UN2UN
OSPESCA/SICA | MOA
CRFM/CARICOM | MOA
CANARI | Grant Agreement
GCFI | Grant Agreement
CERMES - UWI | Grant Agreement
OECS | MOA
PROJECT INCEPTION PROGRESS:
THE PROPOSED CO-EXECUTING ARRANGEMENTS
All these orgs are specifically referred to as Responsible Parties in the ProDoc, but their responsibilities in project execution is not always described in full detail in the ProDoc (to become more fully determined during project inception phase, always departing from “their formal mandates and/or long-term, well-recognized role in the region and/or comparative advantages”)
(Note: all these organizations are co-financing the implementation of the CLME+ Project)

## Slide 29
RESP PARTY | C1 | C2 | C3 | C4 | C5
UNEP |  | 540 (contracts) + 160 (travel) | 510 | 530 | 
FAO |  |  | 950 |  | 
OSPESCA |  |  | 950 |  | 
CRFM |  |  | 750 |  | 
Small Grants - TBD |  |  | 150 |  | 
Already specified in the PRODOC:
CO-EXECUTING ARRANGEMENTS

## Slide 30
RESPONSIBLE PARTY: |  |  | UNEP CEP | 
C1 | O1.1.T.PI1 | Coll agreement Brazil & Cartagena Convention Secretariat |  | 50
C1 | O1.1.T.PI2 | SPAW-LBS coordination & collaborative action |  | 50
C2 | O2.1.T.PI2 | Regional Action Plan – Habitats |  | 120
C2 | O2.1.T.PI3 | Regional Action Plan – Pollution |  | 120
C3 | O3.4 | EBM sub-project |  | 510
C4 | O4.2 | Feasib study + Investment Plan – Habitats |  | 180
C4 | O4.2 | Feasib study + Investment Plan – Pollution |  | 180
C5 | O5.2.T.PI2 | SAP M&E |  | 75
C5 | O5.3.T.PI2 | State of the Marine Environment (perpet. TDA/SAP) |  | 80
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
(Amounts in 1000s of USD)
1,365
CO-EXECUTING ARRANGEMENTS
(“responsible parties”)

## Slide 31
RESPONSIBLE PARTY: |  |  | FAO WECAFC | 
C1 | O1.1.T.PI3 | Interim Fisheries Coordination Mechanism |  | 10
C1 | O1.1.T.PI4 | Permanent Fisheries Coordination Mechanism |  | 40
C2 | O2.1.T.PI1 | Regional Action Plan – IUU |  | 80
C3 | O3.4 | Shrimp & Groundfish sub-project |  | 950
C4 | O4.2 | Feasib study + Investment Plan – Fisheries |  | 170
C5 | O5.2.T.PI2 | SAP M&E |  | 40
C5 | O5.3.T.PI2 | State of the Marine Environment (perpet. TDA/SAP) |  | 80
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
(Amounts in 1000s of USD)
1,370
CO-EXECUTING ARRANGEMENTS
(“responsible parties”)

## Slide 32
RESPONSIBLE PARTY: |  |  | OSPESCA | 
C1 | O1.1.T.PI3 | Interim Fisheries Coordination Mechanism |  | 10
C3 | O3.4 | Spiny Lobster sub-project |  | 950
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
RESPONSIBLE PARTY: |  |  | CRFM | 
C1 | O1.1.T.PI3 | Interim Fisheries Coordination Mechanism |  | 10
C2 | O2.4 | Communications Strategy – Communications Specialist |  | 322.3
C3 | O3.4 | Flyingfish sub-project |  | 825
(Amounts in 1000s of USD)
1,157.3
960
CO-EXECUTING ARRANGEMENTS
(“responsible parties”)

## Slide 33
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
RESPONSIBLE PARTY: |  |  | CERMES | 
C1 | O1.2.T.PI1 | National Inter-sectoral Coordination: baseline, recommendations, tracking progress |  | 67.6
C1 | O1.3.T.PI1 | Mainstreaming EBM in policies (incl. baseline) |  | 70
C5 | O5.1.T.PI1-4 | Updating of inventory on Programmes, Projects & Initiatives relevant to the CLME+ SAP (repository) |  | 50
C5 | O5.2.T.PI1 | Indicators for SAP M&E / protocols |  | 65
C5 | O5.3.T.PI4 | CLME+ experience notes (IW:LEARN) |  | 10
(Amounts in 1000s of USD)
262.6
CO-EXECUTING ARRANGEMENTS
(“responsible parties”)

## Slide 34
RESPONSIBLE PARTY: |  |  | OECS | 
C1 | O1.1.T.PI5 | Interim Mechanism to support coordinated SAP implementation |  | 15
C1 | O1.2.T.PI1 | National Inter-sectoral Coordination (NICs) |  | 20
C1 | O1.4.T.PI1 | MoU data & information exchange |  | 15
C2 | O2.4.T.PI1 | Communication Strategy – decentralized comp. |  | 20
C5 | O5.2.T.PI2 | SAP M&E |  | 50
C5 | O5.3.T.PI2 | State of the Marine Environment |  | 40
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
RESPONSIBLE PARTY: |  |  | IOC of UNESCO | 
C2 | O2.5.T.PI1 | Training Strategy -> Portal/Gateway |  | 60
C2 | O2.5.T.PI3 | Training Materials -> repository |  | 25
C5 | O5.3.T.PI2 | State of the Marine Environment (perpet. TDA/SAP) |  | 40
(Amounts in 1000s of USD)
160
125

## Slide 35
RESPONSIBLE PARTY: |  |  | GCFI | 
C2 | O2.6.T.PI1 | Annual GCFI meetings |  | 50
C2 | O2.6.T.PI1 | Research Strategies to support policy/management |  | 100
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
RESPONSIBLE PARTY: |  |  | CANARI | 
C2 | O2.2.T.PI1 | Civil Society SAP (C-SAP) |  | 80
C2 | O2.2.T.PI3 | Small Grants Coordination Mechanism |  | 50
C3 | O3.5 | Small Grants – min 1 supporting C-SAP & 1 supporting P-SAP implementation |  | 120
C3 | O3.5 | Demo/Alternative Livelihoods – Seamoss (SKN) |  | 100
(Amounts in 1000s of USD)
RESPONSIBLE PARTY: |  |  | COMPETETIVE SELECTION | 
C2 | O2.2.T.PI2 | Private Sector SAP (P-SAP) |  | 110
150
350

## Slide 36
RESPONSIBLE PARTY | C1 | C2 | C3 | C4 (budget note c4.4) | C5 | TOTAL
UNEP | 100 | 240 | 510 | 360 | 155 | 1,365.0
FAO | 50 | 80 | 950 | 170 | 120 | 1,370.0
OSPESCA | 10 |  | 950 |  |  | 960
CRFM | 10 | 322.3 | 825 |  |  | 1,157.3
OECS | 15 | 55 |  |  | 90 | 160.0
CERMES | 137.6 |  |  |  | 125 | 262.6
GCFI |  | 150 |  |  |  | 150
IOC of UNESCO |  | 85 |  |  | 40 | 125
CANARI |  | 130 | 220 |  |  | 350
P-SAP |  |  | 110 |  |  | 110
 |  |  |  | GRAND TOTAL |  | 6,009.9
REVISED/FURTHER SPECIFIED - FOR APPROVAL BY PSC
black = unchanged / blue = further specified / green = revisions/increases/additions through cost-savings

## Slide 37
PARTNER ORGANIZATIONS ANNUAL BUDGETS

## Slide 38
ADAPTIVE MANAGEMENT & TOLERANCES
PROPOSED PROCEDURE TO REALLOCATE FUNDS, OR TOP-UP EXISTING IAA, MOA AND GRANT AGREEMENTS WHERE COST-SAVINGS ON OTHER ITEMS CAN BE ACHIEVED:
  LESS THAN 10% OF EXISTING GRANT: PCU
  BETWEEN 10% AND 25%: 2-WEEKS CIRCULATION TO NFPs/SCM – NO OBJECTION?
  > 25%: APPROVAL AT SCM OR REPRESENTATIVE’S COMMITTEE SESSION OR INTER-SESSIONAL (VIRTUAL) SCM
DECISION