## Slide 1
Timeline and Requirements towards a “PROCARIBE+ Project”
to give continuity to the CLME+ Initiative
(CLME+ SAP implementation, including CLME+ Project achievements and outputs)
Catalyzing implementation of the Strategic Action Programme for the Caribbean and North Brazil Shelf LME’s (2015-2020)
CLME+ PSC May-June 20 Work Programme, Item 6.2

## Slide 2
PIF inclusion in GEF Council Work Programme
Approval of PROCARIBE+ Project Document
Submission of PROCARIBE+ Project Document to GEF Sec
Submission of final version of PIF to CLME+ countries
Country (GEF OFP) Endorsement Letters
Formal Submission of PIF to GEF Secretariat
Release of the Project Preparation Grant
Start of PROCARIBE+ Project
March
2021
June
2021
June
2022
October
2022
November
2020
Process & aspirational Timeline towards Initiation of PROCARIBE+ Project
Development of PROCARIBE+ Project Document
(12 months max)

## Slide 3
Review proposed PIF component, outcomes & outputs
Submission of draft PIF for country review
Countries review & comment on draft PIF
Submission of final version of PIF to CLME+ countries
country
(GEF OFP) Endorsement Letters
Formal Submission of PIF to GEF Secretariat
Support for proposed components, outcomes & outputs by/at PSC meeting
Process & Timeline Towards Formal Submission of Concept Note (PIF) to GEF Secretariat
March
2021
November 2020
June
2020
August 2020

## Slide 4: Requirements from countries
Review and input into the PROCARIBE+ Concept Note (PIF)
Submission of GEF OFP Endorsement letters by CLME+ countries
Indicative co-financing from partner organizations and countries